CS691 – Jenkins Progress Report

Team 4

Application: Hearts & Paws

Sprint 1: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| - Jenkins Configuration: - Updated & Install new plugins - AWS Setup – Dev & QA VMs - Create two CI/CD pipelines (Deployment to DEV & Deployment to QA) - Write and implement Jenkins pipeline script for automated deployment - Integrate Slack notifications for real-time build and deployment alerts - Automate tasks and stages within the Jenkins pipeline to streamline code deployment and testing workflows - Configure environment variables to optimize pipeline execution and ensure consistency across deployments - Integrate Jenkins with Git for seamless CI/CD workflow, connecting the pipeline to a specific branch and maintaining the Jenkins pipeline script within the Git repository | - Completed with all Jenkins Configurations. - Completed with AWS setup - Completed creating two CI/CD pipelines. - Implemented Jenkins scripts for automated deployment - Completed slack notifications Integration for real-time built & deployment alerts - Completed writing stages in scripts for deployment and testing workflow - Completed creating all required environment variables to optimize pipeline execution and ensure consistency across deployments - Completed integrating Jenkins with Git for CI/CD workflow and successfully connected with specific branch and maintaining the Jenkins pipeline script within the Git repository. |

Sprint 2: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| - Install the BlueOcean plugin for an improved visual interface in Jenkins, providing a streamlined view of pipeline stages and enhancing team collaboration with a more intuitive layout. - Manage and Update Jenkins Plugins: - Regularly update plugins for security, new features, and stability. - Document Initial Challenges - Record and address initial challenges in automating deployments and sending Jenkins alerts. - Testing Integration - Configure Jenkins to display test results using junit or direct Jest output, allowing quick review of pass/fail statuses and error logs. - Git Push Notification on slack - Setup webhook where We can see all notification in our slack channel when PR, PUSH and commit is done in Main branch. - Integrate JIRA with Jenkins where it will notify with task name, status and branch name when PUSH code to git. | - Completed installing the BlueOcean plugin for enhanced visual interface in Jenkins, enabling intuitive pipeline visualization and improved team collaboration. - Completed regular updates and management of Jenkins plugins to ensure security, stability, and availability of the latest features. - Documented initial challenges faced in automating deployment and sending Jenkins alerts; created internal documentation to address and resolve these issues. - Testing Integration Setup Done on Branch-QA. Implementation of all test cases remaining will be done in sprint 3. - Completed Git Push Notification on slack: - Completed webhook setup where We can see all notification in our slack channel when PR, PUSH and commit is done in Main branch - Integrated JIRA with Jenkins where it will notify with task name, status and branch name when PUSH code to git. |

Sprint 3: Planned and Completed Tasks

| Planned Tasks | Completed Tasks |
| --- | --- |
| - Backup and Recovery - Set up scheduled backups for Jenkins configuration, plugins, and jobs to ensure recoverability in case of server failure. - Create a simple guide on restoring Jenkins from a backup, so anyone on the team can follow it if necessary. - Testing Integration - Create automated unit tests for core components using Jest and React Testing Library to cover key functions like UI updates and calculations. - Configure Jenkins to display test results using junit or direct Jest output which will allow quick review of pass/fail statuses and error logs. - Pipeline Documentation Update - Document newly added processes, such as schema validation, Slack enhancements, and post-deployment validation. - Provide clear instructions, code snippets, and troubleshooting steps for team members to follow. | 14. Backup and Recovery - Completed setting up automated scheduled backups for Jenkins configurations, plugins, and job data, ensuring full server recovery readiness. - Created and shared a step-by-step internal guide for restoring Jenkins from backups, enabling the team to independently perform recovery when needed. 15. Testing Integration - Completed writing and integrating automated unit tests for core React components using Jest and React Testing Library. - Configured Jenkins pipelines to display detailed test results using JUnit reports, streamlining pass/fail visibility for faster troubleshooting. 16. Pipeline Documentation Update - Completed documentation of all newly added Jenkins processes, including schema validation setups, Slack integration enhancements, and post-deployment validation workflows. - Provided comprehensive step-by-step instructions, sample code snippets, and troubleshooting tips for team members, ensuring smooth adoption and knowledge sharing. |